SupplyXERP

Master Engineering & Operations Document

Version 1.0  ·  April 2026  ·  CONFIDENTIAL

Prepared for: Open Grace AI Ltd / TechLogix UK

Authored with: Claude Sonnet 4.6 (Anthropic) + Gemini 3 Flash (Antigravity)

# 1. Vision & Strategic Position

## 1.1 What SupplyXERP Is

SupplyXERP is a production-grade, modular ERP system built for a 10-year horizon. It competes directly with SAP S/4HANA, Oracle ERP Cloud, and Odoo by delivering the same domain depth at a fraction of the implementation cost, in a fraction of the time, with a technology stack that is more maintainable and decomposable.

It is NOT a prototype. Every architectural decision made during its build must be treated as if 10,000 clients depend on it from day one.

## 1.2 Strategic Advantage Over SAP

| Dimension | SAP S/4HANA | SupplyXERP |
| --- | --- | --- |
| Implementation time | 12–36 months | Days to weeks per module |
| Cost (single module) | £50k–£500k | Subscription or licence fee |
| Modularity | Licensing only — full stack always installed | True capability gate — client sees only what they bought |
| Add a module later | 6-month project | Admin toggles it on — live immediately |
| Technology | ABAP (1970s), Java, HANA | Go 1.22, PostgreSQL 16, React 19 |
| Multi-tenant | Separate instances per client | Row-Level Security — one cluster |
| Open source components | None | 100% — no vendor lock-in |

## 1.3 The Seven Modules

| Module | Description |
| --- | --- |
| Material Hub (MM) | Material master, suppliers, RFQ cycle, purchase orders, goods receipt, adjustments |
| StockFlow (WM) | Warehouse operations, handling units, putaway, picking, scanning |
| LedgerStock (IM) | Inventory ledger, stock overview, movement history, real-time balances |
| BuildOrder (PP) | Production planning, bill of materials, build orders, component issue, output confirmation |
| Quality Gate (QM) | Inspection lots, findings, pass/fail/conditional, vendor score auto-update |
| DealFlow (SD) | Sales orders, customer master, order confirmation, shipment trigger |
| RouteRunner (TM) | Shipments, carrier management, dispatch, delivery confirmation |

## 1.4 The Non-Negotiables

🔒 NON-NEGOTIABLE  No raw SQL string concatenation — sqlc only

🔒 NON-NEGOTIABLE  No direct stock balance updates — inventory_events is append-only

🔒 NON-NEGOTIABLE  No microservices — one Go binary, decomposable by design

🔒 NON-NEGOTIABLE  No placeholder functions returning hardcoded data in production

🔒 NON-NEGOTIABLE  TypeScript strict mode — no 'any' types anywhere

🔒 NON-NEGOTIABLE  Security by default — no CORS wildcard in production

🔒 NON-NEGOTIABLE  Every Go file edit followed by compile gate — zero tolerance for broken builds

🔒 NON-NEGOTIABLE  Audit-first — every mutation logged with before+after state, actor, timestamp, IP

# 2. Technology Stack — Frozen Decisions

## 2.1 Backend

| Layer | Technology & Rationale |
| --- | --- |
| Language | Go 1.22+ — compiles to single binary, goroutine concurrency, no GC pauses, sub-millisecond response times |
| Web framework | Gin — minimal, fast, production-proven, zero magic |
| Database queries | sqlc — write SQL, generate type-safe Go. No ORM, no reflection, no N+1 surprises |
| Primary database | PostgreSQL 16 — Row-Level Security (RLS) for multi-tenancy, JSONB, partitioning, logical replication |
| Cache / pub-sub | Redis 7 — session storage, rate limiting, deduplication windows, pub/sub for WebSocket fan-out |
| Auth | JWT RS256 — 15-minute access tokens, 7-day refresh in HTTP-only cookie, RBAC middleware |
| WebSocket | gorilla/websocket — real-time agent event broadcast |
| Hot reload (dev) | Air (cosmtrek/air) — rebuilds binary on file change |
| Logging | log/slog (stdlib) — structured JSON logs, zero dependency |

## 2.2 Frontend

| Layer | Technology & Rationale |
| --- | --- |
| Framework | React 19 + TypeScript (strict mode) — industry standard, long support horizon |
| Bundler | Vite 5 — fast HMR, ESM-native, Module Federation ready |
| State: server | TanStack Query v5 — fetch, cache, background refetch, optimistic updates |
| State: client | Zustand — minimal, no boilerplate, no Redux complexity |
| Styling | Tailwind CSS 3 + CSS custom properties — design tokens via CSS variables, theme propagation |
| Components | Hand-written + Radix UI primitives — accessible, unstyled, owned by us |
| Font | Inter (UI) + JetBrains Mono (codes/IDs) — excellent zero/O distinction, professional |
| Design system | Storybook — component library documentation, visual regression testing |
| Module Federation | Phase 3 — frontend chunks split per module for independent deployment |

## 2.3 Infrastructure

| Layer | Technology |
| --- | --- |
| Development | Docker Compose — all services in one compose file |
| Production orchestration | Kubernetes + Helm charts (Phase 3) |
| CI/CD | GitHub Actions — build, test, migrate, deploy |
| Observability | OpenTelemetry + Grafana stack (Phase 3) |
| Secrets | HashiCorp Vault (Phase 3) |
| Analytics | ClickHouse — columnar OLAP for reports (Phase 2) |
| Event bus | NATS JetStream — at-least-once delivery, stream replay (Phase 3) |
| Blob storage | MinIO / S3 — documents, labels, exports |

## 2.4 Go Version Compatibility Strategy

Go uses a strict compatibility guarantee: any code written for Go 1.x will compile and run correctly on all future Go 1.y versions where y > x. This is Go's official promise, written into the language specification.

### Current: Go 1.22

- All dependencies in go.mod are pinned to specific versions

- sqlc generates code compatible with Go 1.22+

- Gin, gorilla/websocket, and all libraries follow semantic versioning

### When Go 2.x arrives

- Go 2 has not been announced and is not imminent — Go team explicitly maintains 1.x indefinitely

- If Go 2 ever ships, it will include a compatibility layer (go fix toolchain) to auto-migrate 1.x code

- Action required: run `go fix ./...` then recompile — estimated 1 day of work

- Zero application logic changes expected — only syntax modernisation

### Dependency update process

# Check for available updates

go list -m -u all

# Update a specific dependency safely

go get github.com/gin-gonic/gin@latest

# Run all tests after any update

go test ./...

Rule: update dependencies quarterly, one at a time. Never update multiple dependencies in the same commit.

# 3. Security Architecture

## 3.1 Defence-in-Depth Model

SupplyXERP implements security at five independent layers. An attacker who defeats one layer still faces four more. This is the same model used by Stripe, Cloudflare, and AWS.

### Layer 1 — Network

- TLS 1.3 mandatory in production — no HTTP, no TLS 1.0/1.1/1.2

- CORS: explicit allowlist — no wildcard origins

- Rate limiting: 100 requests/minute per IP on auth endpoints, 1000/minute on API

- Request size limit: 10MB maximum body

### Layer 2 — Authentication

- JWT RS256 — asymmetric signing, private key never leaves the server

- Access token TTL: 15 minutes — short window limits exposure if stolen

- Refresh token: 7 days, stored in HTTP-only cookie — inaccessible to JavaScript

- SameSite=Lax cookie policy — blocks CSRF from cross-origin forms

- Token rotation on every refresh — old refresh token invalidated immediately

### Layer 3 — Authorisation

- RBAC: every endpoint checks role (ADMIN, MANAGER, OPERATOR, VIEWER) before processing

- Module gate middleware: tenants without a module licensed receive 403 before handler runs

- Row-Level Security in PostgreSQL: even if application code has a bug, database refuses cross-tenant reads

- Field-level: sensitive fields (passwords, tokens) never appear in API responses

### Layer 4 — Data

- sqlc only — parameterised queries generated at compile time. SQL injection is structurally impossible

- No string concatenation in queries — enforced by code review rule

- Passwords: bcrypt cost factor 12 — 2^12 iterations, resistant to GPU brute force

- No plaintext secrets in code — environment variables only, Vault in production

- Audit log: every mutation (INSERT/UPDATE/DELETE) is append-only logged with before+after state

### Layer 5 — Infrastructure

- Docker: non-root user inside container

- PostgreSQL: dedicated application user with minimum required permissions

- Redis: password-protected, no public exposure

- Kubernetes: Pod Security Admission, network policies, no privileged containers (Phase 3)

## 3.2 What Cannot Be Exploited

| Attack vector | Why it cannot work |
| --- | --- |
| SQL injection | sqlc generates parameterised queries at compile time. No string interpolation possible. |
| Cross-tenant data access | PostgreSQL RLS rejects queries that cross tenant_id boundaries at database level, independently of application code. |
| JWT forgery | RS256 asymmetric signing — attacker needs the private key, which never leaves the server. |
| CSRF | HTTP-only cookie + SameSite=Lax — cross-origin form submissions cannot attach the cookie. |
| XSS stealing tokens | Tokens in HTTP-only cookies — JavaScript cannot read them regardless of XSS. |
| Brute force auth | Rate limiting (100 req/min per IP) + bcrypt cost 12 (slow hash) + account lockout after 5 failures. |
| Privilege escalation | Role checked on every request in middleware before handler runs. Role stored in JWT claim, signed by server. |
| Replay attacks | Access tokens expire in 15 minutes. Refresh tokens rotate on every use — replay detected and account locked. |

# 4. Development Methodology

## 4.1 The Build Sequence Law

Every module is built in dependency order. You cannot build RouteRunner before DealFlow because shipments reference sales orders. You cannot build QualityGate before MaterialHub because inspections reference materials. The build sequence is not a suggestion — it is a technical dependency graph.

| Step | Module & Dependency Reason |
| --- | --- |
| Step 1 | MaterialHub — materials must exist before anything can reference them |
| Step 2 | DealFlow — sales orders reference customers and materials |
| Step 3 | RouteRunner — shipments reference confirmed sales orders |
| Step 4 | Supply Pacts + Vendor Scorecard — pacts reference suppliers, scorecard references QC results |
| Step 5 | BuildOrder — build orders reference materials and BOM |
| Step 6 | QualityGate — inspections reference GR documents and suppliers |
| Step 7 | Price Formulas — pricing engine independent, can be built any time after MM |
| Step 8 | Document Dispatch — integrates across all modules |
| Step 9 | Multi-tenant RLS + Module Capability Gate |
| Step 10 | Performance baseline — EXPLAIN ANALYZE top queries |

## 4.2 The Compile Gate Rule

This is the most important process rule. No exceptions.

⛔ MANDATORY  After every single Go file edit, run the compile gate. If it fails, fix it before writing the next line of code.

docker run --rm -v /path/to/backend:/app -w /app golang:1.22-bookworm go build ./... 2>&1

Why: Air (the hot-reload tool) serves the last successfully compiled binary. If your current code has errors, you are running old code and don't know it. The compile gate runs the real compiler and fails loudly.

## 4.3 The Audit-Before-Build Rule

Before building any feature, audit what already exists. The RFQ duplicate (described in Section 7) happened because this rule was not followed.

📋 MANDATORY  Before building any new page, component, or API endpoint — grep the codebase for similar functionality. If it exists, extend it. Never duplicate.

# Before building a new RFQ page:

grep -rn 'rfq\|RFQ\|quotation' frontend/src --include='*.tsx' | grep -v node_modules

grep -rn 'rfq\|RFQ' backend/internal/api/router.go

## 4.4 The Verify-Before-Claim Rule

No feature is 'done' until a curl command returns the expected HTTP status and data. Agent reports do not count. Browser screenshots do not count. Only curl output counts.

# Correct way to verify an endpoint works:

TOKEN=$(curl -s -X POST http://localhost:8080/api/auth/login \

-H 'Content-Type: application/json' \

-d '{"username":"admin","password":"admin123"}' | jq -r '.data.access_token')

curl -s -H "Authorization: Bearer $TOKEN" http://localhost:8080/api/YOUR_ENDPOINT | jq .

## 4.5 Session Safety Protocol

- Always git stash pop at the start of a session to restore uncommitted work

- git add -A && git stash before any risky operation

- git commit after every completed step — never leave a working state uncommitted

- Keep Antigravity sessions under 45 minutes — freeze risk increases with session length

- The MCP server is the only surviving memory across sessions — update it after every step

# 5. Duplicate Code Prevention

## 5.1 The Single Source of Truth Rule

Every domain concept exists in exactly one place. If it exists in two places, it is a bug waiting to happen — one copy gets updated, the other does not.

| Concept | Single location — never duplicated |
| --- | --- |
| API route definitions | backend/internal/api/router.go only |
| Database schema | backend/internal/db/migrations/NNN_name.sql — one migration per feature |
| SQL queries | backend/internal/db/queries/*.sql — generated by sqlc, never hand-written |
| CSS variables / design tokens | frontend/src/design-system.css — imported once in main.tsx |
| Section accent colors | frontend/src/store/sectionStore.ts SECTIONS constant — read everywhere else |
| Module navigation | frontend/src/pages/layout/Sidebar.tsx — single source of nav truth |
| Auth token handling | frontend/src/store/useAppStore.ts — no other component touches auth |
| Tenant capabilities | GET /api/config/tenant response — frontend reads this, never hardcodes capability checks |

## 5.2 RFQ Duplicate — What Happened and the Fix

⚠️  KNOWN ISSUE  RFQ functionality exists in TWO places: as a tab inside MaterialHub AND as a standalone RFQManagement sidebar page. This must be resolved.

Root cause: RFQ was built correctly as a tab inside MaterialHub. Later, a separate RFQManagement page was built without auditing what already existed.

Fix required:

- Remove: frontend/src/pages/MFG/RFQManagement.tsx — delete this file

- Remove: the RFQ Cycle sidebar entry that points to RFQManagement

- Keep: the RFQ tab inside MaterialHub — this is the correct location

- Keep: the backend /api/rfq/* routes — they are correct and shared

After fix: RFQ is accessible only from MaterialHub → RFQ Cycle tab. One entry point. One component. One truth.

## 5.3 Duplication Scan Checklist

Run these checks before every new feature session:

# Check for duplicate page files

find frontend/src/pages -name '*.tsx' | sort

# Check for duplicate route registrations

grep -n 'router\|api\|GET\|POST\|PUT\|DELETE' backend/internal/api/router.go | sort

# Check for duplicate CSS class definitions

grep -n '\.sx-\|class=' frontend/src/design-system.css | sort

# 6. AI Agent Instructions (Claude + Antigravity)

## 6.1 Context Loading Protocol

Every Antigravity session must begin with these three MCP calls in this order:

Call MCP: get_session_context     ← blockers, current state, what NOT to touch

Call MCP: get_current_status      ← which modules are verified, which are stubs

Call MCP: get_build_sequence      ← what to build next and why

If the MCP server is not responding, DO NOT proceed. Fix the MCP first.

## 6.2 The Five Rules Every AI Agent Must Follow

RULE 1  Read every file you will edit before writing a single character. No assumptions.

RULE 2  Run the compile gate after every Go file change. Zero output required.

RULE 3  curl-verify every endpoint before marking it done. No feature is done until 200 confirmed.

RULE 4  Grep before building. If similar functionality exists, extend it — never duplicate.

RULE 5  git commit after every step. Never leave working state uncommitted.

## 6.3 What Claude Does vs What Antigravity Does

| Claude (this conversation) | Antigravity (terminal agent) |
| --- | --- |
| Architecture decisions | Code execution |
| Prompt writing — precise, scoped | Following the prompt exactly |
| Context preservation across sessions | Session memory via MCP only |
| Catching contradictions and duplicates | Running grep and audit commands when prompted |
| Security review | Compile gate enforcement |
| Document production | File creation and editing |

## 6.4 Claude Code vs Antigravity — Which to Use When

You have both available. Here is when to use each:

### Use Claude Code (terminal) for:

- Ongoing development where you want real-time conversation while code is being written

- Complex debugging where back-and-forth is needed

- When you want to ask 'why' and get architectural explanation alongside the code

- Security reviews — Claude Code can read files and reason about them together

- When you want the AI to pause and ask clarifying questions before writing

### Use Antigravity for:

- Long autonomous sessions where you want the agent to execute a full prompt without interruption

- Bulk operations — applying design system to 20 files, running migrations, etc.

- When you have a precise, fully-specified prompt and just need execution

Best practice: Use Claude (this conversation) to write the prompt. Use Antigravity or Claude Code to execute it. Never let either agent invent scope.

## 6.5 Are You Ready for Claude Code?

Yes. You already installed it. You can see it running in your screenshot at ~/supplyxerp.

Start Claude Code in your project directory:

cd ~/supplyxerp

claude

Then give it a task the same way you give prompts to Antigravity. The advantage of Claude Code over Antigravity is that you can ask clarifying questions mid-task and it will stop and answer before continuing. It also has direct access to your file system without needing MCP workarounds.

# 7. Versioning, Compatibility & Long-Term Maintenance

## 7.1 API Versioning Strategy

SupplyXERP does not use URL versioning (/api/v1/, /api/v2/). This is intentional. URL versioning creates duplicate code and maintenance debt. Instead:

- Breaking changes are never made to existing endpoint signatures

- New fields are added to responses (additive-only changes) — existing clients ignore unknown fields

- When a behaviour must change incompatibly, a new endpoint is created alongside the old one

- Old endpoints are deprecated with a Deprecation: header and sunset date

- Minimum 6-month deprecation period before removal

## 7.2 Database Migration Strategy

Every schema change is a numbered migration file. Migrations are applied in order and never modified after they are committed.

backend/internal/db/migrations/

001_init.sql

002_products.sql

...

029_document_dispatch.sql

- Migrations are forward-only. No rollback migrations. Rollback = new forward migration.

- Every migration is idempotent (uses IF NOT EXISTS, ON CONFLICT DO NOTHING)

- Never ALTER a column type in production — add a new column, migrate data, drop the old one

- Never DROP a table that has foreign key references without checking all dependents first

## 7.3 Frontend Versioning

The frontend version is separate from the backend version. They communicate via the API contract.

- Package versions pinned in package.json — no ^ or ~ floating ranges in production

- Node.js LTS version only (currently Node 22 LTS)

- React version frozen until a major React release requires migration planning

- Tailwind version frozen at 3.x — Tailwind 4 is a different architecture, migration is a planned project

## 7.4 The Module Capability System — Client-Specific Modules

This is how a client buys only Inventory Management or only Warehouse Management:

| Capability flag | What it controls |
| --- | --- |
| has_warehouse | StockFlow, LedgerStock modules visible and accessible |
| has_production | BuildOrder, QualityGate modules visible and accessible |
| has_sales | DealFlow, RouteRunner, Supply Pacts modules visible and accessible |
| has_procurement | Material Hub, RFQ, Purchase Orders, Goods Receipt |
| has_analytics | ClickHouse dashboards and reports (Phase 2) |

When a client activates a new module: admin sets the capability flag to true in tenant_config. The frontend reads GET /api/config/tenant on login and shows only enabled ribbon tabs. The backend middleware rejects API calls to disabled modules with 403. No reinstallation. No consultant. No waiting.

# 8. Standard Operating Procedures

## 8.1 SOP 001 — Starting a New Development Session

- Step 1: git status — confirm working tree is clean

- Step 2: git pull origin main — pull latest changes

- Step 3: git stash list — check for stashed work and pop if present

- Step 4: docker compose up -d — start all services

- Step 5: docker logs supplyxerp-backend --tail 20 — confirm backend started

- Step 6: In Antigravity or Claude Code — call MCP: get_session_context

- Step 7: Read the current blockers from MCP response before writing any code

## 8.2 SOP 002 — Ending a Session

- Step 1: Run compile gate — go build ./... must return zero output

- Step 2: Run frontend compile — npx tsc -p tsconfig.app.json --noEmit — zero errors

- Step 3: curl-test any new endpoints created during the session

- Step 4: git add -A && git commit -m 'feat: clear description of what was built'

- Step 5: git push origin main

- Step 6: Update MCP server with current status — mark completed items DONE

- Step 7: Note any blockers encountered in MCP session_context

## 8.3 SOP 003 — Adding a New Database Table

- Create migration file: NNN_descriptive_name.sql (increment NNN from last migration)

- Include: CREATE TABLE IF NOT EXISTS (idempotent)

- Include: UUID public_id column for all external references

- Include: tenant_id BIGINT NOT NULL REFERENCES tenants(id) on all business tables

- Include: created_at TIMESTAMPTZ DEFAULT NOW() and updated_at on mutable tables

- Include: relevant indexes

- Apply migration: docker exec -i supplyxerp-db psql -U supplyxerp -d supplyxerp < migration.sql

- Add sqlc queries: backend/internal/db/queries/tablename.sql

- Run sqlc generate: docker run --rm -v $(pwd):/src -w /src/backend sqlc/sqlc generate

- Run compile gate after sqlc generate

## 8.4 SOP 004 — Adding a New API Endpoint

- Check router.go — confirm the route does not already exist

- Check handlers/ — confirm a handler for this domain does not already exist

- Read an existing handler for the same domain — use the same helper functions

- Write the handler function — use mustTenantID(c), mustUserID(c) helpers

- Register the route in router.go

- Run compile gate

- Restart backend: docker compose restart backend && sleep 6

- curl-test the endpoint with a valid JWT token

## 8.5 SOP 005 — Adding a New Frontend Page

- Check frontend/src/pages/ — confirm the page does not already exist

- Check Sidebar.tsx — confirm navigation entry does not already exist

- Check AppPage.tsx — confirm routing case does not already exist

- Create the page component in the correct section folder (MFG/, COM/, OPS/, Config/, SYSTEM/)

- Add navigation entry to Sidebar.tsx

- Add routing case to AppPage.tsx

- Run frontend compile gate: npx tsc -p tsconfig.app.json --noEmit

- Test in browser — verify page loads, API calls succeed, no console errors

# 9. Known Issues & Technical Debt Register

## 9.1 Active Bugs (Must Fix Before Client Demo)

| Issue | Impact | Fix Required |
| --- | --- | --- |
| RFQ duplicate | Confusing UX — two entry points for same function | Delete RFQManagement.tsx. Remove sidebar entry. Keep MaterialHub RFQ tab. |
| Price formula currency USD | Formulas seeded with USD — system is GBP | UPDATE price_rules SET currency = 'GBP' WHERE currency = 'USD' |
| Module Config saves to localStorage | Capability settings lost on new browser / incognito | POST /api/config/modules endpoint must save to tenant_config in database |
| Org Structure blank screen | Config section missing key page | Debug: data exists (API returns 200) — likely frontend data mapping issue |

## 9.2 Planned Technical Debt (Phase 2)

- ClickHouse integration — operational reports currently run on PostgreSQL (acceptable for Phase 1)

- NATS JetStream — cross-module events currently use goroutines (acceptable for Phase 1)

- Storybook stories — only Button and Badge have stories. All components need stories.

- i18n / RTL support — English only currently

- Module Federation frontend split — all code in one bundle currently

## 9.3 Items Verified Working (Do Not Regress)

- DealFlow: SO created, confirmed, shipment triggered — full lifecycle tested

- RouteRunner: SHP-2026-00001 DELIVERED — full lifecycle with timestamps

- Vendor Scorecard: auto_score=41.0 calculated correctly from events

- Build Order: DRAFT→RELEASED→IN_PROGRESS→COMPLETED — all timestamps populated

- Quality Gate: CONDITIONAL result auto-updates vendor scorecard

- Price Formula: FIXED 50 units = 625.00, COST_PLUS 100 units cost=10 = 1000.00

- Session persistence: HTTP-only cookie refresh endpoint working

- Dispatch engine: TriggerDispatch fires goroutine, logs to dispatch_logs table

# 10. Claude Code — Getting Started

## 10.1 What Claude Code Is

Claude Code is Claude running directly in your terminal with access to your file system, bash commands, and git. Unlike Antigravity (Gemini), Claude Code uses Claude Sonnet — the same model you are talking to right now in this chat.

You already installed it. Your screenshot shows it running at ~/supplyxerp with Sonnet 4.6 and your organisation.

## 10.2 First Session Checklist

cd ~/supplyxerp

claude

Your first message to Claude Code should always be:

> Read mcp/erplite_mcp_updated.py and tell me the current project status and blockers.

Claude Code will read the file directly and give you a current status briefing without needing the MCP server to be running.

## 10.3 Key Differences From Antigravity

| Feature | Claude Code vs Antigravity |
| --- | --- |
| AI model | Claude Sonnet 4.6 (this conversation's model) |
| Context window | Larger — can hold more code in memory at once |
| Interruption | You can ask questions mid-task and it will pause and answer |
| File access | Direct — reads and writes your actual files |
| Session memory | Within-session only — use MCP file for cross-session memory |
| Billing | Uses your Claude Pro subscription — same account |
| Best for | Complex debugging, architectural questions alongside code execution |

## 10.4 Recommended Workflow With Claude Code

- Start session: claude → read MCP file → confirm current status

- Give one task at a time — do not combine multiple steps in one message

- After each task: ask Claude Code to run the compile gate before moving on

- End session: ask Claude Code to git commit and push

- Come back to this chat to write the next prompt or get architectural guidance

## 10.5 CLAUDE.md — Your Project Memory File

Run /init inside Claude Code to create a CLAUDE.md file. This file persists context across Claude Code sessions — similar to the MCP server for Antigravity.

Add to CLAUDE.md:

- The compile gate command

- The non-negotiables from Section 1.4

- The five rules from Section 6.2

- The audit-before-build rule from Section 4.3

Claude Code reads CLAUDE.md automatically at the start of every session.

# 11. Quick Reference

## 11.1 Essential Commands

| Command | Purpose |
| --- | --- |
| docker run --rm -v $(pwd)/backend:/app -w /app golang:1.22-bookworm go build ./... 2>&1 | Go compile gate — must return zero output |
| cd frontend && npx tsc -p tsconfig.app.json --noEmit 2>&1 | TypeScript compile gate — must return zero errors |
| docker compose up -d | Start all services |
| docker compose restart backend && sleep 6 && docker logs supplyxerp-backend --tail 20 | Restart backend and check logs |
| docker run --rm -v $(pwd):/src -w /src/backend sqlc/sqlc generate | Regenerate sqlc Go code from SQL queries |
| git add -A && git commit -m 'feat: description' && git push origin main | Standard commit and push |

## 11.2 Port Reference

| Service | Port |
| --- | --- |
| Frontend (Vite) | localhost:5173 |
| Backend (Go/Gin) | localhost:8080 |
| PostgreSQL | localhost:5432 |
| Redis | localhost:6379 |
| Adminer (DB UI) | localhost:8081 (if configured) |

## 11.3 Key File Locations

| File | Purpose |
| --- | --- |
| backend/internal/api/router.go | All API route registrations — single source of truth |
| backend/internal/api/handlers/ | One handler file per domain |
| backend/internal/db/migrations/ | Database migrations — numbered, never modified after commit |
| backend/internal/db/queries/ | sqlc SQL queries — one file per domain |
| backend/internal/db/dbgen/ | Auto-generated Go code from sqlc — never edit manually |
| frontend/src/pages/layout/Sidebar.tsx | Navigation — all sidebar entries defined here |
| frontend/src/pages/AppPage.tsx | Page routing — all module components registered here |
| frontend/src/store/sectionStore.ts | Section theme store — accent colors frozen here |
| frontend/src/design-system.css | All CSS variables — imported once in main.tsx |
| mcp/erplite_mcp_updated.py | Project memory — updated after every step |

SupplyXERP Master Document  ·  Version 1.0  ·  April 2026

CONFIDENTIAL — Open Grace AI Ltd / TechLogix UK